🚴

TrailRider

Product Specification Document

Miami, FL  •  iOS Native  •  v1.0 Planning

| 🗺️ 2 Featured Trails | 👥 Multiplayer Group Rides | 🏆 Segments & Leaderboards | 📡 National Scale Ready |
| --- | --- | --- | --- |

# 1. Product Overview

TrailRider is a native iOS mountain biking app built for the Miami MTB community, with architecture designed to scale nationally. The app tracks rides, connects friends on the trail in real-time, and delivers an enhanced experience at featured local trails.

Vision

Start local with Amelia Earhart Park and Virginia Key as fully optimized featured trails. Expand to a national trail platform where any trail club can register and manage their own trail data.

Target User

- Primary: Miami mountain bikers who ride Amelia Earhart Park and Virginia Key

- Secondary: MTB riders anywhere who want a ride tracker with social features

- Future: National MTB community, trail clubs, and local bike shops

| Attribute | Detail |
| --- | --- |
| Platform | iOS Native (iPhone + Apple Watch) |
| Launch Location | Miami, FL |
| Featured Trails | Amelia Earhart Park + Virginia Key North Point |
| Development | Solo developer + AI tools (Cursor/Copilot) |
| Timeline | Phase 1: 8-12 weeks ¦ Phase 2: 10-14 weeks ¦ Phase 3: Ongoing |
| Cost to Launch | $0 infrastructure (Firebase free tier) |

# 2. Featured Trails — Miami

These two trails receive the full enhanced app experience. When a user is within 0.5 miles of either trail, the app automatically switches to Featured Trail mode.

## 🌳 Amelia Earhart Park

| Detail | Info |
| --- | --- |
| Address | 401 E 65th Street, Hialeah, FL 33013 |
| Total Trail Miles | 8 miles of singletrack and fire road |
| Difficulty | Beginner, Intermediate, Advanced (all with bypasses) |
| Style | XC (Cross-Country) — fast sections, not overly technical |
| Parking | Free weekdays / $8 weekends & holidays |
| Hours | Sunrise to sunset |
| Bike Rentals | Genesis MTB Rentals — weekends 9:30am–6pm |
| Key Feature | Dry Loop activated when trails flood after heavy rain |

Notable Segments at Amelia

- Mount Amelia Climb — hard climbs, jumps, rollers, doubles

- Big Dipper — technical feature

- Voodoo Climb — advanced challenge

- Tilted Container — signature obstacle

## 🌊 Virginia Key North Point

| Detail | Info |
| --- | --- |
| Address | 3801 Rickenbacker Cswy, Miami, FL (past Virginia Key Beach) |
| Total Trail Miles | 10 miles of singletrack |
| Difficulty | Green / Blue / Black Diamond / Double Black |
| Style | Island singletrack — sandy sections, wooden bridges, coastal views |
| Parking | Paid via Pay-by-Phone |
| Hours | Daily — check Miami Parks for current hours |
| Bike Rentals | Available at trailhead |
| Key Feature | Biscayne Bay views, wooden stunts, island atmosphere |
| Note | Muddy in rainy months; mosquitoes severe in summer |

Notable Segments at Virginia Key

- War Pigs — advanced descent, fan favorite

- Tom Sawyer — recently restored feature

- Jimbo — new trail addition

- Main Loop — flows through mangroves along Biscayne Bay

## Featured Trail Mode vs Generic Mode

| Feature | Generic Ride | Featured Trail |
| --- | --- | --- |
| GPS Tracking | ✅ | ✅ |
| Ride History & Stats | ✅ | ✅ |
| Friends on Map | ✅ | ✅ |
| Pre-loaded Offline Map | — | ✅ |
| Trail Condition Status | — | ✅ |
| Difficulty Route Selector | — | ✅ |
| Named Segments + KOMs | — | ✅ |
| Trail Leaderboards | — | ✅ |
| Parking & Hours Info | — | ✅ |
| Waypoints + Meet-up Spots | — | ✅ |
| Dry Loop Alert (Amelia) | — | ✅ |

# 3. Feature Specification

## Phase 1 — MVP Features

🚴 Ride Tracking

GPS tracking with real-time speed, distance, duration, elevation

Start / pause / stop ride controls

Offline mode — full GPS tracking with zero cell signal

Route polyline recording

Post-ride condition report (Dry / Muddy / Flooded / Damaged)

In-ride photo capture with GPS pin on route map

Apple Watch controls: start/pause/stop + glanceable stats

🗺️ Trails

Amelia Earhart Park and Virginia Key pre-loaded with offline maps

Auto-detection: enter 0.5-mile radius → Featured Trail mode activates

Trail selector on pre-ride screen

Current conditions badge (🟢 Dry 🟡 Muddy 🔴 Flooded)

Parking fee + hours display

Difficulty route picker for featured trails

📊 History & Stats

Full ride history with filter and sort

Ride detail screen: map replay, all stats, photos

Dashboard: weekly/monthly/all-time totals

Personal bests: longest ride, fastest speed, most elevation

Home screen stats widget

👥 Multiplayer & Social

Friends list — add by username or invite code

Friend requests with accept/decline

Friends shown as live pins on map during rides

Share Location toggle — user controls when they are visible

Group ride sessions — create/join via 6-digit code

Session lobby with ready-up system

Live stats feed showing all group members during ride

Proximity notification when friend starts ride nearby

## Phase 2 — Depth Features

🎮 Gamification

Badges & achievements: trail-specific, milestone, social, seasonal

Streak system: ride X days in a row

Level system: Beginner → Trail Ripper → Legend

Friend challenges: weekly mileage battles

Badge earned celebration screen post-ride

⚡ Segments (Strava KOM-style)

Named segments at Amelia & Virginia Key (Mount Amelia, War Pigs, etc.)

Auto-detect segment entry/exit during ride

Personal record tracking + PR notifications

Leaderboards: friends only and global

Segments visible as waypoints on trail map

Community can submit new segments as platform grows

👥 Social Layer

Activity feed: friends' rides, badges, PRs

Emoji reactions and comments on rides

Crew system: create or join named riding groups

Crew leaderboards and total mileage

Shoutouts: post-ride compliment system

Year in Riding shareable graphic card

🧠 Smart Features

Crash detection via CoreMotion — alert emergency contact with GPS location

Solo ride check-in timer — auto-alert if rider goes silent

Weather integration: heat index, rain chance, trail rideable score

Trail opening alerts: subscribe to trail, get notified when reopened

Ride scheduling: post a planned ride, friends RSVP

Ride Window alerts: perfect conditions detected → push notification

Heart rate zones via Apple Watch + HealthKit

## Phase 3 — Scale Features

🌍 National Trail Platform

Community trail submissions with moderation

Trail tiers: Featured (curated) ¦ Community (voted) ¦ User-submitted

Trail Passport: digital stamp for every new trail ridden

Nearby trails radar when traveling to new cities

Trail heatmaps and traffic data

Pinned tips and reviews per trail

Trail Creator Dashboard: web portal for clubs/parks to manage their trail

💰 Monetization

Trail Pro premium subscription (via RevenueCat)

Pro features: advanced analytics, unlimited offline maps, custom segments

Trail Creator Dashboard SaaS fee for clubs and parks

Local gear deals: bike shops push offers to nearby riders

Genesis Rentals (Amelia) and VKBC shop (Virginia Key) as launch partners

# 4. Tech Stack

## Frontend — Native iOS

| Technology | Purpose | Cost |
| --- | --- | --- |
| SwiftUI | All UI screens | Free |
| MapKit | Maps, route display, GPS pins | Free |
| CoreLocation | Real-time GPS tracking | Free |
| CoreMotion | Speed, elevation, crash detection | Free |
| HealthKit | Heart rate from Apple Watch | Free |
| WatchKit | Apple Watch companion app | Free |
| AVFoundation | In-ride photo capture | Free |

## Backend — Firebase

| Service | Purpose | Free Tier |
| --- | --- | --- |
| Firebase Auth | User accounts, Sign in with Apple | Unlimited |
| Firestore | Main database (rides, users, trails) | 50k reads/day |
| Firebase Realtime DB | Live location sync during group rides | 1GB storage |
| Firebase Storage | Ride photos, trail images | 5GB |
| Cloud Functions | Push notifications, proximity alerts | 2M calls/month |
| Firebase FCM | Push notifications | Free |
| Firebase Analytics | Usage tracking | Free |

## Dev Tools

| Tool | Purpose |
| --- | --- |
| Xcode | iOS IDE — required for Swift/SwiftUI development |
| Cursor / GitHub Copilot | AI coding assistant — primary build tool |
| GitHub | Version control and code backup |
| TestFlight | Beta distribution to friend group |
| Figma (free tier) | UI wireframing and screen design |
| CoreGPX (open source) | Parse GPX trail files for Amelia and Virginia Key |

## Architecture Pattern — MVVM

Use Model-View-ViewModel throughout. This is the standard pattern for SwiftUI and produces clean, AI-tool-friendly code.

| Views SwiftUI screens and components | ViewModels Business logic @Published state | Services Firebase, CoreLocation MapKit wrappers | Models Ride, User, Trail Friend, Segment... |
| --- | --- | --- | --- |

## Infrastructure Cost by Phase

| Phase | Users | Monthly Cost |
| --- | --- | --- |
| Phase 1 — Beta | You + friends (~10 users) | $0 |
| Phase 2 — App Store Launch | 100–500 users | ~$0–10/mo |
| Phase 3 — Growth | 10,000+ users | ~$50–200/mo |
| National Scale | 100,000+ users | Scale pricing (revenue covers it) |

# 5. Data Models

All persistent data stored in Firestore. Live location during group rides stored in Firebase Realtime DB for speed and low latency.

## Core Collections

| Collection | Key Fields |
| --- | --- |
| users/{userId} | id, username, displayName, avatarURL, totalMiles, currentStreak, isRiding, lastLocation, shareLocation, bikes[] |
| rides/{rideId} | userId, bikeId, trailId, startTime, endTime, distanceMiles, maxSpeedMph, routePolyline, photos[], segmentResults[], conditionReport |
| trails/{trailId} | id, name, city, state, coordinates, tier, totalMiles, difficultyLevels, parkingFee, offlineMapURL, currentCondition, activeRiderCount |
| segments/{segmentId} | trailId, name, distanceMiles, startCoord, endCoord, komUserId, komTimeSeconds |
| segmentResults/{resultId} | segmentId, rideId, userId, timeSeconds, isPersonalBest, rank, friendRank |
| bikes/{bikeId} | userId, name, type, brand, model, totalMiles, components{chain, tires, brakes} |
| badges/{badgeId} | name, description, iconURL, category, condition, rarity |
| crews/{crewId} | name, memberIds[], adminId, totalMiles, totalRides |

## Realtime DB — Group Sessions

Stored in Firebase Realtime DB (not Firestore) for low-latency live location updates during active group rides.

| Field | Type | Purpose |
| --- | --- | --- |
| sessionId | String | Unique session identifier |
| hostId | String | User who created the session |
| code | String (6 digits) | Shareable join code |
| status | Enum | lobby ¦ active ¦ ended |
| members/{userId}/lat | Double | Live latitude |
| members/{userId}/lng | Double | Live longitude |
| members/{userId}/speed | Double | Current speed in mph |
| members/{userId}/distanceMiles | Double | Distance covered |
| members/{userId}/shareLocation | Bool | User's location sharing toggle |

# 6. Screen Architecture

The app uses a 5-tab navigation structure. 33 total screens across all phases.

## Tab Bar Structure

| Tab | Icon | Primary Purpose |
| --- | --- | --- |
| Home | 🏠 | Dashboard, conditions widget, active friends, start ride CTA |
| Trails | 🗺️ | Trail discovery map, featured trail cards, conditions |
| Ride | ▶️ | Pre-ride, active ride, ride summary, group sessions |
| Social | 👥 | Activity feed, leaderboards, crews, challenges |
| Profile | 👤 | Stats, badges, ride history, bikes, settings |

## Phase 1 MVP Screens (Build First)

| Screen | Tab | Priority |
| --- | --- | --- |
| Sign In / Onboarding (5 screens) | Auth | P1 |
| Home Dashboard | Home | P1 |
| Trail Card — Amelia Earhart | Trails | P1 |
| Trail Card — Virginia Key | Trails | P1 |
| Pre-Ride Screen | Ride | P1 |
| Active Ride Screen | Ride | P1 — Most Important |
| Ride Summary Screen | Ride | P1 |
| Group Ride Create/Join/Lobby | Ride | P1 |
| Ride History | Profile | P1 |
| Ride Detail | Profile | P1 |
| Settings | Profile | P1 |

## Active Ride Screen — Key Details

The most important screen in the app. Must be clean, glanceable, and reliable at all times.

- Full-screen MapKit map with live GPS dot

- Friends' colored pins if in group session — tap pin for mini stats card

- Large center speed display

- Bottom bar: Distance | Duration | Elevation

- Pause / Stop controls always accessible

- Camera button for in-ride photo capture

- Swipe-in side panel: friend live stats during group ride

- Share Location toggle — always user-controlled

- Battery saver mode toggle

## Apple Watch Screens

| Screen | Content |
| --- | --- |
| Watch Face Complication | Today's miles at a glance |
| Active Ride | Speed (large) + Distance + Time + Heart Rate |
| Ride Controls | Pause / Stop buttons + haptic feedback |
| Friend Alert | Haptic when friend pins on trail |
| Post-Ride Summary | Distance + time + calories |

# 7. Project Roadmap

## Pre-Development (Weeks 1–2)

Setup Before Writing Code

Create Xcode project (SwiftUI, iOS 17+)

Set up GitHub repo with branching strategy

Create Firebase project (Auth, Firestore, Realtime DB, Storage, FCM)

Configure TestFlight for beta distribution

Create Figma file — wireframe Phase 1 screens

Download GPX files for Amelia Earhart and Virginia Key

Configure Cursor/Copilot with project context

## Phase 1 Build (Weeks 3–14)

| Week | Focus | Deliverables |
| --- | --- | --- |
| 1–2 | Foundation | Firebase Auth, Sign in with Apple, user profiles, onboarding, tab bar navigation |
| 3–4 | Ride Tracking | CoreLocation GPS, start/pause/stop, stats calculation, offline mode, save to Firestore |
| 5 | Maps & Trails | MapKit integration, active ride map, Amelia + VK offline maps, trail detection, trail cards |
| 6 | History & Stats | Ride history, ride detail, stats dashboard, home screen |
| 7–8 | Multiplayer | Friends system, Realtime DB live location, friends on map, group ride sessions |
| 9 | Apple Watch | WatchKit app, glanceable stats, start/stop from wrist, post-ride summary |
| 10 | Bikes & Photos | Add/manage bikes, assign to ride, in-ride photo capture, photos on map |
| 11 | Polish | Ride summary screen, condition report prompt, push notifications, proximity alerts |
| 12 | Beta Launch | TestFlight build to friend group, real trail testing, bug fixes |

## Phase 2 Build (Weeks 15–28)

| Weeks | Focus | Key Deliverables |
| --- | --- | --- |
| 15–16 | Gamification | Badges, achievements, streaks, level system, friend challenges |
| 17–19 | Segments | Segment definitions, auto-detect, PR tracking, leaderboards, KOM notifications |
| 20–21 | Social Layer | Activity feed, reactions, comments, crew system, shoutouts |
| 22–23 | Advanced Stats | Heart rate zones, ride comparison, elevation profile, Year in Riding card |
| 24–26 | Smart Features | Crash detection, solo check-in, weather integration, trail alerts, ride scheduling |
| 27–28 | App Store Launch | Store listing, screenshots, privacy policy, review submission, public launch 🚀 |

## Phase 3 (Month 8+)

- Community trail submission system

- Trail Creator Dashboard (web portal for clubs/parks)

- Trail Passport + national discovery features

- Trail Pro premium subscription via RevenueCat

- Local gear deals and partnership integrations

- Android evaluation (React Native vs Kotlin Multiplatform)

## Timeline Summary

| Milestone | Target |
| --- | --- |
| Pre-dev setup complete | Week 2 |
| First GPS ride tracked in app | Week 4 |
| Amelia + Virginia Key working in app | Week 5 |
| Friends can see each other on trail | Week 8 |
| Beta on TestFlight with friend group | Week 12 |
| Gamification + Segments live | Week 19 |
| App Store public launch 🚀 | Week 28 |
| Phase 3 national features begin | Month 8+ |

# 8. Building With AI Tools

This app is being built by a solo developer using Cursor and GitHub Copilot. Use these prompting strategies per layer:

| Layer | Prompt Strategy |
| --- | --- |
| Models | "Generate a Swift struct for this Firestore schema: [paste schema]" |
| Services | "Write a Firebase service class with these CRUD operations: [list operations]" |
| ViewModels | "Write a ViewModel that calls this service and publishes to @Published properties: [list properties]" |
| Views | "Build a SwiftUI screen with these components: [describe screen from spec]" |
| Realtime | "Write a Firebase Realtime DB observer that updates this ViewModel when: [describe trigger]" |

Rules for AI-Assisted Development

- Always give Cursor one file or one feature at a time

- Paste the relevant data model when generating related screens or services

- Reference the MVVM structure in every new file prompt

- If AI adds complexity you don't understand, ask it to simplify

- Phase 1 code doesn't need to be perfect — it needs to ship

- Commit to GitHub after each working feature, not after each file

First Steps — Start Here

| Order | Action |
| --- | --- |
| 1 | Create Xcode project — SwiftUI, iOS 17+, name it TrailRider |
| 2 | Set up Firebase — create project, add GoogleService-Info.plist |
| 3 | Build Sign in with Apple flow with Firebase Auth |
| 4 | Create User model + Firestore service class |
| 5 | Build onboarding screens (profile setup, bike, trail selection) |
| 6 | Build CoreLocation GPS service |
| 7 | Build Active Ride screen — this is the heart of the app |

# 9. Scaling Strategy

TrailRider is architected from day one to scale nationally without a backend rewrite. Amelia Earhart Park and Virginia Key set the gold standard experience that all future trails will aspire to.

## Trail Tier System

| Tier | How Added | Experience Level | Examples |
| --- | --- | --- | --- |
| Featured | Manually curated | Full enhanced experience | Amelia Earhart, Virginia Key |
| Community | User submitted + voted | Basic card + crowdsourced conditions | Other Miami area trails |
| User-submitted | Any user drops a pin | Shows on map only | Anywhere in the US |

## National Growth Path

| Phase | Geography | Trail Strategy |
| --- | --- | --- |
| Phase 1 | Miami | 2 Featured trails (Amelia + Virginia Key) |
| Phase 2 App Store | Miami + South Florida | Add Oleta River, Markham Park as community trails |
| Phase 3 | Florida statewide | Open community submissions, upgrade top-voted to Featured |
| Phase 4 | National | Partner with IMBA chapters, Trail Creator Dashboard for clubs |

## Monetization Path

- Phase 1–2: Zero revenue — focus on product quality and user growth

- Phase 3: Trail Pro subscription — advanced analytics, unlimited offline maps, custom segments

- Phase 3: Trail Creator Dashboard — SaaS fee for trail clubs and parks to manage their data

- Phase 3+: Local gear deals — bike shops push offers to riders within range

- Phase 4: National partnerships with IMBA chapters and major trail networks

TrailRider Product Spec v1.0

Miami, FL  •  Built for the trails, designed to scale